# MassageMap — Development Plan

Version 1  |  10 June 2026  |  Johan Cilliers  |  Confidential

Launch target: 31 July 2026  |  Repo: github.com/micmaru/massage-directory

| ✓ Done | → Active / this session | ○ Pending | ✗ Blocked | ~ Parked | ← THIS SESSION |
| --- | --- | --- | --- | --- | --- |

Phase A — Core Registration  DONE

Schema, therapist registration, spa registration — all flows end-to-end tested and confirmed working.

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| S1 | Schema clean slate — delete old records, seed 25 therapists + 25 spas | Clean Firestore. All seed records present. | DONE |
| S2 | Therapist registration full rebuild — 8-section accordion, POPIA consent gate, pending_registrations flow, supplierNumber format locked | register.html end-to-end confirmed. T-26-1001 created. | DONE |
| S3 | Spa registration build — register-spa.html, locationArea rename, onSupplierRegistered onCreate→onUpdate, associationMembership multi-select | register-spa.html end-to-end confirmed. S-26-1001 created. | DONE |
| S4/S5 | Spa registration mockup + test (merged into S3) | Merged into S3 | MERGED |

Phase B — Dashboard & Admin  IN PROGRESS  ← CURRENT PHASE

Supplier dashboard, admin screens, notification wiring. Gate: both supplier types can register, reach dashboard, and admin can vet.

COMPLETED IN PHASE B

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| S6 | dashboard.html built from scratch — 8-section (therapist) and 9-section (spa) accordion. Both supplier types rendering. | 944 lines. Commit 0338952. End-to-end test still pending. | DONE |

THIS SESSION — START HERE (10 JUNE 2026)

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| #12 | Verify associations seeded in offerings collection ← THIS SESSION | associations category present. All 4 bodies listed. | ACTIVE |
| #10 | Dashboard therapist end-to-end test — all 8 sections save correctly to Firestore ← THIS SESSION | Every therapist field saves. Photo slots correct. showWhatsapp works. | ACTIVE |
| #26 | Fix OTP loop — returning supplier asked for OTP on 2nd+ visit (primary blocker) ← THIS SESSION | Return visit goes straight to dashboard. OTP only on new device. | ACTIVE |

REMAINING PHASE B TASKS

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| S7 | Wire admin@massagemap.co.za into Cloud Functions everywhere. Fix notification field values (area shows as doc ID). Fix redirect after return login. Fix info.html missing. | No personal email in codebase. Notifications show area name. Redirect routes correctly. | PENDING |
| S8 | admin-supplier.html full field audit — add all missing fields to admin view | Admin can see every field for every supplier. | PENDING |
| S9 | Admin vetting panel — vetNotes, rejectionReason, Approve/Investigate/Reject wired, auditLog fires | Vetting panel complete. All 3 actions write correctly. | PENDING |
| S10 | Admin subscription management — subscriptionStatus display, manual EFT approval flow | Admin can manage subscriptions manually. | PENDING |
| S11 | changeLogs vs auditLog decision + implement. Retire deprecated boolean fields. Location Manager confirm. | One consolidated log. Deprecated fields removed. | PENDING |
| — | Spa dashboard end-to-end test — after therapist dashboard confirmed working | All 9 spa sections save correctly. | PENDING |
| #1 | Fix register-spa.html: premisesType + mobileAvailable showing for spa (therapist-only fields) | Spa registration shows only spa-relevant fields. | PENDING |

Phase C — Admin Location Management  PENDING

Admin CRUD for all location data. Not yet scoped into sessions.

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| TBD | Admin CRUD for location data — add/edit/delete suburbs, towns, provinces, areas | Admin can manage all location data without Firestore console. | PENDING |
| TBD | Area management UI in admin.html | Area management column working alongside province/town/suburb. | PENDING |

Phase D — Design Pass, Customer Front-End & Spa Rebuild  PENDING

All screens mockupped and approved before any code. Real user testing on actual phones required before screens finalised.

CUSTOMER FRONT-END

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| S12 | Homepage mockup — two CTAs, hamburger menu, teal top bar, circular hero image. Agree design first. | Homepage mockup approved. Ready to build. | PENDING |
| S13 | Homepage build per approved mockup. Both CTAs navigate correctly. | Homepage live. Both CTAs working. | PENDING |
| S14 | Therapist browse mockup — 4-tap flat flow: Home → Location → Card list → Profile. | Therapist browse mockup approved. | PENDING |
| S15 | Therapist browse — build card list + location select. sessionStorage scroll. Live Firestore data. | Therapist list screen working. Cards show correct data. | PENDING |
| S16 | Therapist profile — photos, displayName, hours, WhatsApp/Call buttons, About/Services/Hours/Location tabs. | Therapist profile complete. Contact buttons fire. | PENDING |
| S17 | Spa browse mockup — type-first flow: Home → What are you looking for → Location → Cards → Profile. | Spa browse mockup approved. | PENDING |
| S18 | Spa browse + spa profile build per approved mockup. | Spa browse and profile complete. | PENDING |
| S19 | Map view — therapist pins (red T) + spa pins (amber S), clustering, tap-through to profile, back nav. | Map view complete. All pins correct. Tap-through works. | PENDING |

DESIGN PASS + SPA REBUILD

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| — | Full DESIGN.md pass — apply design system correctly across all screens | Design system correctly applied platform-wide. | PENDING |
| — | Spa registration full rebuild — design first, mockup approved, then build | register-spa.html rebuilt to same standard as register.html. | PENDING |
| — | register-spa.html location cascade fix — replace locations.json with Firestore reads | Location cascade reads Firestore correctly. | PENDING |
| — | facePhotoUrl rename (from idPhotoUrl) + showFacePhoto field added platform-wide | Field renamed. Supplier can control face photo visibility. | PENDING |
| — | Back button on every screen. Services section visual separation. Tantric visual treatment. | UX polish complete. | PENDING |
| — | Screen flow diagrams in draw.io — all 6 flows in one dedicated session | All 6 flows documented in draw.io. | PENDING |
| — | Real supplier user testing on actual phones before screens finalised | User testing complete. Findings incorporated. | PENDING |

Phase E — Notifications, Payments, Hosting & Launch  PENDING

Stage 2 (notifications) only starts after Stage 1 gate passed. BulkSMS credits must be purchased before S22.

STAGE 2 — NOTIFICATIONS (S22–S26)

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| S22 | BulkSMS standalone test — confirm API, credits active, MFA enabled | BulkSMS confirmed working. Credits active. | BLOCKED |
| S23 | Wire T1–T4: new registration Telegram alert, admin email, welcome SMS, welcome email | T1–T4 firing correctly for both supplier types. | PENDING |
| S24 | Wire T5–T8: vetting approved SMS/email, vetting rejected SMS/email | T5–T8 firing. Rejection reason in messages. | PENDING |
| S25 | Wire T9–T13: payment confirmed, expiry warning, expired, 2-day reminder, EFT admin alert | All 13 triggers firing. dailyNotificationCheck deployed. | PENDING |
| S26 | A12 retest — real name (firstName + lastName) in all admin notifications | Real name confirmed in all admin notifications. | PENDING |

PAYMENTS (S20–S21)

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| S20 | payment.html — dynamic pricing from Firebase settings/config. Term selector 1/3/6/12 months. Savings in Rands. Never hardcode. | Payment screen shows live prices. Term selector works. | PENDING |
| S21 | Manual EFT flow — proof of payment upload, FNB bank details placeholder, admin approval activates supplier | Supplier can submit proof. Admin can approve. | PENDING |

STAGE 3 — MOBILE TESTING (S27–S30)

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| S27 | Therapist full journey on 0842500422 — register → OTP → payment → dashboard → return login | Therapist journey complete on real phone. | PENDING |
| S28 | Spa full journey on 0842500421 — register → OTP → payment → dashboard → return login | Spa journey complete on real phone. | PENDING |
| S29 | Customer browse on mobile — 4-tap flow, spa flow, map, profiles, contact buttons | All customer flows work on mobile. | PENDING |
| S30 | Admin flows on mobile — vet, approve, reject, subscription, Location Manager | Admin can operate fully from phone. | PENDING |

STAGE 4 — HOSTING & SECURITY (S31–S37)

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| S31 | Let's Encrypt SSL on cPanel. Force HTTPS. No browser warnings. | SSL green. massagemap.co.za loads securely. | PENDING |
| S32 | cPanel Git deployment — connect GitHub repo, auto/manual pull, test one pull. | Git deployment working. | PENDING |
| S33 | Firestore security rules full audit. Lock all collections. No open public write. | Security rules locked. | PENDING |
| S34 | Firebase Phone Auth production quota. firebase-functions 15.14→15.18. favicon.ico. | Phone Auth ready for real registrations. | PENDING |
| S35 | PayFast live credentials in functions/.env. Test one live transaction. Confirm ITN fires. | Live PayFast transaction confirmed. | PENDING |
| S36 | Resend domain verification. Switch sender to notifications@massagemap.co.za. Test delivery. | All system emails from notifications@massagemap.co.za. | PENDING |
| S37 | Admin URL security — not linked publicly, robots.txt check. | Admin URL not discoverable. | PENDING |

STAGE 5 — PRE-LAUNCH SIGN-OFF (S38–S40)

| Session | What gets built | Key output | Status |
| --- | --- | --- | --- |
| — | Legal review — T&Cs, POPIA, Privacy Policy. Not DIY. | Legal sign-off obtained. | PENDING |
| S38 | Final platform walkthrough — every screen, every flow. Johan signs off on each area. | Johan sign-off checklist complete. | PENDING |
| S39 | Clean repo — no secrets, final git push, GitHub and live site in sync. | Clean repo. Live site matches GitHub. | PENDING |
| S40 | Go live — FNB bank details added, BulkSMS named sender set, launch marketing (Johan). | MassageMap live. Real registrations can begin. | PENDING |

Parked Items  NOT FOR LAUNCH

These items are confirmed out of scope for launch. They carry forward to Phase 2 or a dedicated session post-launch.

| Item | Detail |
| --- | --- |
| draw.io screen flow diagrams | Dedicated session — all 6 flows to be built together |
| Services section split | Break into separate accordion sections — review with real users first. Phase D. |
| firebase-functions upgrade 15.14→15.18 | Parked to S34 |
| 2-day post-registration SMS | Parked until BulkSMS credits topped up |
| Claude Design setup | claude.ai/design — colour tokens, GitHub repo link. Platform issue during attempt. |
| WhatsApp notifications | Not for launch — Phase D user testing first |
| GoTyme Bank partnership | Post-launch commercial activity |
| register.html?type=spa redirect | Opening therapist URL with type=spa should redirect to register-spa.html |
| changeLogs vs auditLog | Architecture decision pending — consolidate or keep separate. Resolve in S11. |
| Referral code system | Phase 2 — therapist generates one code, 30-day expiry, discount logic |
| 18+ age gate | Before adult-classified content shown to customers. Phase 2. |
| TikTok automation | Supplier enters special offer → auto-generated branded TikTok video. Phase 2 revenue stream. |
| Massage Guide info page | Descriptions of every technique — linked from supplier registration and customer browse. Phase 2. |
| Zoho Books + TymeBank | Post-launch — accounting/invoicing/VAT and business banking. No dev work now. |

MassageMap Development Plan  |  10 June 2026  |  Johan Cilliers  |  Confidential